# Snag Strategic Alignment Audit

Scope: this repo’s mobile app (src/, App.tsx) against the Snagv1 Supabase backend (wpkdpukpllxuyqqlxkxf). Analysis only — no code changed.

## Before the four questions: a documentation contradiction that matters

Snag-Architecture-Build-Plan.md and MVP-SPEC.md (both frozen at this repo’s single bulk-import commit, never touched since) instruct: “The Expo mobile app at the repo root is an earlier prototype against a different, now-inactive Supabase project… Leave it alone.” Their plan is for the real Snagv1 product to be this same backend plus a separate apps/web (Vite/React) console, which would carry the investigation-depth build-out end to end (RCA UI, debriefs, corrective actions, PDF worksheet round-trip — milestones W1 through W6).

apps/web does not exist in this repository. There is no evidence it was ever built here. Meanwhile CLAUDE.md — the environment’s own current project instructions — describes this mobile app as the live product, and it demonstrably is: real devices are hitting the real backend through it (confirmed via Storage logs while fixing the photo-upload bug earlier this week), and it has 52 tracked commits of continuous development.

Net effect: the “rebuild investigation depth on a separate web app” plan appears to have been abandoned or silently superseded, without anyone updating the docs, and without the investigation-depth work actually resuming anywhere else. That ambiguity is worth resolving directly with whoever owns this decision before reading the rest of this audit as a verdict on “the team” — it may really be a verdict on “the only place this work is currently happening.”

## 1. Investment audit

The repo’s tracked history starts at one large bulk-import commit (4bed810) that bundled in the already-existing baseline — including the checklist/witness/evidence/ root-cause investigation UI (InvestigationPanel.tsx) and all the RCA/debrief database migrations. That baseline isn’t attributable “recent effort” — it’s day-zero state. What’s measurable is the 52 commits since then.

Of those 52 commits, exactly one extends investigation depth: 6032d53 — "Add RCA (5 Whys) delegation to the mobile app" (+442 lines, new RcaPanel.tsx). A second commit touches investigation code but isn’t depth work — a 7-line photo-upload robustness fix inside InvestigationPanel.tsx.

By line-count churn (insertions + deletions, excluding the baseline-import commit):

|  | Lines changed |
| --- | --- |
| Total, post-baseline | 10,083 |
| Investigation/RCA/debrief-related | 452 |
| Share going to investigation depth | ~4.5% |

The other ~95.5% — by commit count, 50 of 52 commits — went to: multi-org membership and org-switching (4+ commits), onboarding/sign-up redesigns (3 commits, including a full stepper rebuild), work groups, snag merging, bulk actions, a mentions inbox, a leaderboard feature that was then removed, a first-time onboarding tutorial, filter-bar redesigns, and a dedicated “warmth & motion pass” (spring animations, haptics). All real product work, none of it deepening the serious-lane moat.

Rough proportion: roughly 1 in 20 units of recent build effort has gone toward widening the investigation-depth gap; the rest has gone toward general platform breadth, onboarding polish, and niggle-lane UX — on an app the team’s own last written architecture decision says should have been left alone while that gap-widening work happened elsewhere.

## 2. Depth gap check

Walked end to end: InvestigationPanel.tsx, RcaPanel.tsx, IssueDetailScreen.tsx, src/lib/supabase.ts, and every investigation-cluster migration.

Fully built and working (mobile): - First-response checklist (5 steps), witness statements (write-once, no edit/delete — correctly immutable), evidence capture with photos, free-text root cause — all live, all gating the resolve action, with a real-time progress-pill display (InvestigationPanel’s ProgressPill row). - Formal RCA (5 Whys): assign → answer/draft → submit → accept or reject-with-note. Fully wired (RcaPanel.tsx ↔ assignRca/saveRcaWhy/submitRca/acceptRca/ rejectRca), status-consistent with the current resolved terminal state. - Server-side resolve gate (update_snag_status): checklist ≥5, ≥1 witness, ≥1 evidence, root cause recorded, zero open corrective actions — all enforced, not optional, with a specific human-readable reason surfaced per missing condition.

Designed and scaffolded server-side, but not wired into the app at all: - reassign_rca(rca_id, new_assignee_id) and cancel_rca(rca_id) — clean, audited, notification-dispatching, site-scoped RPCs (migration 20260703000200_rca_reassign_cancel.sql), correctly updated for the current resolved status naming by the later retire_sorted_status migration. Zero references anywhere in src/. Today, if an RCA assignee leaves or goes quiet, the snag is stuck at rca_pending with no in-app way out. - create_corrective_action(snag_id, description, owner_id, due_date) and complete_corrective_action(action_id) — real RPCs, real table. The app only ever reads an open-action count (to gate resolve) — there is no create or complete call anywhere in src/lib/supabase.ts. A corrective action can block a snag from resolving, but nothing in the app can ever open one. - Debriefs — a full table + RPC surface exists server-side per 20260629214558_debrief_tables_and_rpcs.sql (259 lines: hot/formal debriefs, attendees, findings, lessons). grep-confirmed: zero mentions anywhere in src/. Not even a stub screen. - PDF/AcroForm investigation export (export-investigation edge function, record_investigation_export) — exists, but is not reachable from the mobile app.

Missing even server-side — what a genuinely rigorous flow would still need: - Root-cause categorisation. investigations.root_cause_text is one free-text field. There’s no taxonomy (equipment failure / process gap / training / human factors / environmental) to roll up trends across incidents — which is usually the actual payoff of doing RCA at scale, not just per-incident record-keeping. - A dedicated investigation timeline. Checklist steps, witness adds, evidence adds, and RCA events all write to the generic audit_log, shown as one chronological stream mixed with ordinary comments. There’s no consolidated “case history” view sequencing the investigation itself. - Multi-stakeholder sign-off. RCA accept/reject is single-approver. No support for e.g. an H&S officer and a site manager both signing off before a serious incident is considered closed. - Severity-scaled investigation requirements. The same 5-condition gate applies uniformly to every serious snag, Moderate through Critical. A more rigorous system would plausibly demand more (formal RCA, debrief) only above a severity threshold.

## 3. Drift check

No open branches besides the current one — nothing mid-flight to check there.

One genuinely good sign: MVP-SPEC.md’s “Out of scope” section explicitly lists “QR reporting” and “critical-risk registers” as deliberately excluded. That’s real discipline — someone already said no to HazardCo-shaped scope in writing. (Note: the QR codes that do exist in this app are for org join/switch — onboarding plumbing, not attendance/induction sign-in. Not the same thing, not drift.)

The real drift, and it’s structural, not feature-level: nothing in the 52 tracked commits chases induction packs, QR sign-in, or compliance-document generation directly. But per the Investment Audit above, ~95% of tracked effort went into general platform and niggle-lane breadth — multi-org switching, onboarding redesigns (twice), work groups, a leaderboard that was built and then removed, a dedicated animation/haptics pass — while the team’s own last recorded strategic decision (Snag-Architecture- Build-Plan.md) was to stop touching this app and build the investigation-depth moat somewhere else. That somewhere else doesn’t exist. So the honest read isn’t “chasing HazardCo’s features” — it’s that the moat-widening work isn’t happening anywhere, while general breadth-building continues on the surface the docs say to leave alone. If the differentiation thesis is real, that’s the drift to fix, and it’s a bigger problem than any single feature choice: whoever owns roadmap prioritisation is currently spending it on the opposite of the stated bet, one build-decision at a time, without a document anywhere reflecting that this is what’s happening.

## 4. Next-wedge recommendation

Wire reassign_rca and cancel_rca into RcaPanel.tsx.

Concretely: two thin wrappers in src/lib/supabase.ts (matching the existing assignRca/acceptRca/rejectRca pattern exactly) calling the already-deployed, already-audited, already-notification-integrated RPCs, plus two actions in RcaPanel.tsx (a reassign picker reusing the existing assignees/SiteAssignee pattern already in that file, and a cancel confirm reusing the existing rejectModalOpen-style pattern). No schema change, no new RPC, no new table — the server side of this was finished in migration 20260703000200 and hardened in 20260703000300.

Why this over anything else: - It’s the single most concrete hole in the one feature that already widens the gap. Right now a real-world failure mode — an RCA assignee who leaves, changes role, or just stops responding — permanently strands a snag at rca_pending with no in-app recovery. A workflow that can get stuck forever on a personnel change isn’t yet “more rigorous than any competitor’s equivalent flow”; it’s rigorous until someone leaves. - It’s already the team’s own stated intent — Snag-Architecture-Build-Plan.md’s W4 milestone literally names this exact pair of RPCs and “supervisor UI” for them. This isn’t a new idea, it’s finishing a decision already made and half-built. - Smallest possible lift for the leverage: no new screen, extends a panel that already exists and is already the flagship differentiator, ships in isolation without touching the niggle lane or anything else.

Natural second wedge, larger lift, same zero-architecture-change property: wire create_corrective_action / complete_corrective_action into a small panel on serious snags. It closes a stranger gap than the RCA one — corrective actions can block resolution today with no in-app way to ever create one — but needs a proper mini-CRUD UI (create form with owner + due-date pickers, a list, a complete action) rather than two buttons on an existing panel, so it’s the right follow-on, not the first move.